**Iteration 2 actuals**

Phase: Construction Iteration:1 Start Date:Jan/14/2019 End Date: Jan/28/2019

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Core Workflow/  Discipline | Use Case / Requirement | Activity/Task | Time  (hours) | Actual(hours) | Resources (roles) |
| Requirements | SubmitPlayerScores | Introduction / Features. | 3 | 1 | Technical writer |
| Analysis | SubmitPlayerScores | Technical Details | 3 | 1 | Technical writer |
| Requirements | ViewReservations | Introduction / Features. | 2 | 1 | Technical writer |
| Analysis | ViewReservations | Technical Details | 2 | 1 | Technical writer |
| Requirements | ViewScores | Introduction / Features. | 2 | 1 | Technical writer |
| Analysis | ViewScores | Technical Details | 2 | 1 | Technical writer |
| Implementation | SubmitPlayerScores | Code database | 4 | 1 | 1 software developer |
| Implementation | SubmitPlayerScores | Code website | 4 | 1 | 1 software developer |
| Implementation | ViewReservations | Code database | 3 | 1 | 1 software developer |
| Implementation | ViewReservations | Code website | 3 | 1 | 1 software developer |
| Implementation | ViewScores | Code database | 2 | 1 | 1 software developer |
| Implementation | PlayerViewScoresScore | Code website | 2 | 1 | 1 software developer |
| Total: |  |  | 32 | 12 | 1 use case engineers, 1 software developer |

Project Plan

Phase: construction

|  |  |
| --- | --- |
| Major Milestone | Initial operational capability |
| # of iterations | 3 |
| # of weeks per iteration | 3 |
| Start date | Mar/04/2019 |
| End date | Apr/26/2019 |
| Total time | 20 hours |
| Total resources | 1 use case engineers, 1 quality assurance professional, 1 software developer |

Phase: Construction

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Iteration | Minor milestone | Start date | End date | Time(hours) | Resources (roles) |
| 1 | PlayerScores | Feb/04/2019 | Feb/18/2019 | 8 | Software developer, 1 quality assurance professional, use case engineer |
| 2 | Alpha release | Jan/21/2019 | Feb/04/2019 | 12 | Software developer, 1 quality assurance professional, use case engineer |